Guide2. APT Project Development

Capstone Subject

1. Summary of APT Project Progress

Below, you will find different fields that you must fill in with the requested information.

| APT Project Progress Summary | The preparation of the Gantt chart has been completed and the development phase has begun. At this stage, the development of the web application began, advancing mainly on the frontend, in addition to incorporating the requirements provided by the client. |
| --- | --- |
| Objectives | Optional in case of adjustment |
| Methodology | Agile Methodology |
| Evidence of progress | The mockups have been finalized, these help us to have a clearer idea for the development of the web application and all the requirements required by the client were added. Mockup App web.pdf As the main evidence is the beginning of sprint 4 which is the beginning of the development of the web application, which we are already progressing in a very good and constant way. https://cedremc.github.io/CAPSTONE_701D/Fase%202/Evidencias%20Proyecto/20.09.2025%20code/html/home.html |
| 2. Monitoring of the Work Plan |
| Carefully examine your work plan, focusing especially on the progress status and adjustments column. |

| Work Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competence or units of competences | Activities | Resources | Duration of the activity | Responsible | Remarks | Progress status | Settings |
| Sprint 0 – Planning |  |  |  |  |  |  |  |
| Beginning | Definition of scope, objectives and deliverables | Articles of incorporation, meetings | 3 | PM | Clear deliverables and goals were defined, client validated scope. | Completed | No adjustments |
| Analysis | Company Analysis | Documentation, interviews | 5 | PM | Information collected and used as a basis for requirements. | Completed | No adjustments |
| Planning | Detailed project plan | MS Project, Excel, Meetings | 2 | PM | Initial schedule defined and validated. | Completed | No adjustments |
| Sprint Closure 0 | Planning Consolidation |  |  | PM | Formal closure of the phase, deliverables approved. | Completed | No adjustments |
| Sprint 1 – Discovery |  |  |  |  |  |  |  |
| Requirements | Stakeholder interviews | Questionnaire, online room | 3 | PM | Key needs for the design were raised. | Completed | Extended 1 extra meeting due to new customer feedback |
| Requirements | Document analysis | Reports, manuals | 4 | PM | He complemented interviews, provided technical context. | Completed | Reports, manuals |
| Requirements | Creation and refinement of initial backlog | Jira/Trello | 2 | PM | Initial backlog created and prioritized. | Completed | Additional refinement of user stories |
| Sprint 2 – Design |  |  |  |  |  |  |  |
| Requirements | Validation of requirements and user stories | Initial prototypes, meetings | 3 | PM | Validation completed, customer gave feedback | Completed | No adjustments |
| Design | BD Modeling and Processes | Diagrams, Lucidchart | 4 | Dev | Entities and relationships of the DB were defined. | Completed | Minimal adjustments to feedback ratios |
| Design | Design Interface (UX/UI) | Figma, style guide | 3 | Dev FAITH | Finalized and validated mockups. | Completed | Added additional requested screens |
| Sprint 3 – Preparation and Prototype |  |  |  |  |  |  |  |
| Design | Design Review and Approval | Mockups, meeting | 3 | PM | Customer approved design after color and flow adjustments. | Completed | Design adjusted for visual feedback |
| Infrastructure | Environment and repository configuration | GitHub/GitLab | 3 | Dev | Repository and environments ready. | Completed | No adjustments |
| Infrastructure | Technical planning of development sprints | Technical documentation | 2 | Dev | Architecture defined. | Completed | No adjustments |
| Sprint 4 – Initial Development |  |  |  |  |  |  |  |
| Development | Backend development (part 1: logic, BD, REST API) | IDE, MySQL/PostgreSQL, frameworks | 10 | Dev | Started REST logic and API. Progressive progress. | In progressNo adjustments | No adjustments |
| QA | Internal Unit and Functional Testing (1.1) | Repository, test server | 3 | Dev | Planned after the first backend module. | Not started | To start after backend preview |

3. Adjustments from monitoring

Dig deeper into the observations in your work plan. It analyses the planned activities and points out which aspects facilitated or hindered the execution of the plan. Discuss how you addressed and/or will address the obstacles. Finally, point out the adjustments you made to the work plan based on this analysis.

Factors that have facilitated and/or hindered the development of my work plan: A factor that has facilitated us is the use of tools external to those learned in the career, these tools have helped us both with the development of the web application and paper, undoubtedly great helps. Nothing has hindered the development, perhaps the lack of communication from some parts of the working group but it has not had a great impact.

Adjusted or removed activities: This tool has not been required.

Activities you haven't started or are delayed: We have been delayed in the development of the database due to an error when querying the Gantt chart, but we are already managing to catch up.

In the event that the APT Project is a group project, in this column they must indicate the name of those responsible for each task or activity. This will later allow differentiating the evaluation by each member.